Module: Information and Communication Technology (ICT)

Module Code: WEDE5020w

Project Title: Website Proposal for Ratanda GreenRoots Community Garden

Student Number:

Student Name:

Date of Submission: 27/08/2025

Contents

Proposal : Non-Profit – Ratanda Green Roots Community Garden	3

Organisation Overview	3

Website Goals and Objectives	3

Current Website Analysis	4

Proposed Features and Functionality	4

Design and User Experience	5

Technical Requirements	5

Timeline and Milestones	5

Budget	6

References	6

Sitemap	7

Screenshots	8

# Proposal : Non-Profit – Ratanda Green Roots Community Garden

## Organisation Overview

Name: Ratanda GreenRoots Community Garden

Ratanda GreenRoots is a community-based non-profit organisation located in Ratanda Township, Gauteng. The NGO focuses on improving the lives of residents through urban gardening projects, recycling initiatives, and youth development programmes.

History:

- Ratanda GreenRoots was founded in 2023 to address environmental and youth challenges in Ratanda Township, Gauteng.

Mission: Empower community members through gardening, recycling, and youth programs.
Vision: Expand Garden sites, involve more youth and build small micro-businesses around fresh produce. A greener Ratanda Township with active community participation.
Target Audience: Residents of Ratanda Township, youth volunteers, schools, corporate partners, sponsors, donors and NGOs that want to collaborate.

## Website Goals and Objectives

Goals:

- Inform the public about NGO projects

- Recruit volunteers

- Receive donations

- Share events

KPIs:

- Website visitors per month

- Number of volunteers via the form

- Number of donations

- Social media engagement

## Current Website Analysis

- Website exists: No

- Strengths: -

- Weaknesses: No online presence, cannot accept volunteers/donations online

- Opportunities: Build a clean website to centralise info, attract volunteers, and donations

There is no formal website.  A website will centralize information, expand the reach of the NGO, appear professional, make donations easier and help raise funds.

## Proposed Features and Functionality

| Page | Content | Functionality |
| --- | --- | --- |
| Homepage | Hero image, intro, CTA | Attract attention |
| About Us | History, mission, team | Inform visitors |
| Services/Programs | Community gardening, youth programs, recycling, events calendar | Showcase activities and upcoming events |
| Enquiry/Volunteer/Donation | Volunteer form, donation form | Collect info online and accept donations |
| Contact | Address, phone, email, Google map | Visitors can reach NGO easily |
| Languages | 12 Different languages to choose from | Changes to preferred language |

## Design and User Experience

- Colour Scheme: Green (environment) + brown (earth)

- Typography: Aptos (bold headings, regular body)

- Layout: Clean, easy-to-navigate, mobile-friendly

- UX: Fast loading, clear navigation, large touch targets for phones.

- Wireframes: Low-fidelity wireframes for Home, About, Services, Enquiry, Contact and Languages

- Draw rough sketches of each page showing where images, headings, text, and buttons go.

- Tools: Paper + pencil, PowerPoint, or online tools.

## Technical Requirements

- Hosting: Free GitHub Pages

- Domain: Optional, e.g., ratandagreenroots.org

- Languages: HTML (structure), CSS (styling), JavaScript (forms/buttons)

## Timeline and Milestones

| Week | Task |
| --- | --- |
| Week 1 | Conduct research on Ratanda GreenRoots, collect content from social media, news articles, and other sources. |
| Week 2 | Plan sitemap, create low-fidelity wireframes for all pages (Home, About, Programs, Volunteer/Donate, Contact). |
| Week 3 | Set up project folder structure on laptop; create basic HTML files for each page in Visual Studio Code. |
| Week 4 | Add text content, images, and links to HTML pages. Begin CSS styling for colour scheme and layout. |
| Week 5 | Add forms for Volunteer/Donation page; test interactivity with JavaScript. |
| Week 6 | Test website on Chrome and Edge; fix errors, adjust responsiveness for mobile devices. |
| Week 7 | Finalise website; commit all files to GitHub; prepare submission folder and README.md file. |

## Budget

- Hosting (GitHub Pages): Free

- Domain (optional): R200–R400 per year

- Images: Free

- Total estimated budget: R400

## References

- https://www.wider.unu.edu/publication/addressing-poverty-and-unemployment-south-africas-townships#:~:text=To%20reduce%20economic%20concentration%2C%20stimulating,support%20to%20stimulate%20job%20creation.

- https://www.gauteng.gov.za/News/NewsDetails/%7B53af83d7-81e8-4e7c-b8e1-da22886d363d%7D

- https://www.drdgold.com/media-insights/media-releases/2024/1692-innovation-hub-and-drdgold-sign-mou-to-advance-innovation-and-create-jobs-for-unemployed-youth-in-gauteng#:~:text=Stats%20SA's%20Quarterly%20Labour%20Force,59.7%25%20and%2040.7%25%20respectively.

- https://unsplash.com/photos/man-grabbing-a-green-grass-wearing-pair-of-red-garden-gloves-CXKk4zU7anE

- https://unsplash.com/photos/woman-wearing-hat-in-garden-l6B4uprc_Zo

- https://unsplash.com/photos/a-group-of-people-tending-to-plants-in-a-greenhouse-k8JwhDUWghM

- https://unsplash.com/photos/a-group-of-hands-holding-each-other-Q6KzWe-lq9Y

- https://unsplash.com/photos/a-group-of-shacks-sitting-in-the-middle-of-a-field-l1OVAt6MYMU

# Sitemap

Language

Contact

Enquiry

Services

About

Home

### Screenshots